**Project:** Mobile Banking Application Development  
**Change Request ID:** CR-001  
**Date Submitted:** May 5, 2025  
**Submitted By:** Emma Thompson (Business Analyst)  
**Project Manager:** John Smith

**Description of Change**

**Current Situation:**

* The original requirements did not include a feature for real-time transaction notifications.

**Proposed Change:**

* Implement real-time push notifications for transactions and security alerts.

**Justification**

* **Business Need:**
  + Enhances customer engagement and security awareness.
* **Impact on Users:**
  + Immediate notification improves user experience and trust.
* **Regulatory Compliance:**
  + Supports compliance with emerging notification standards.

**Impact Analysis**

| **Area** | **Impact** | **Comments** |
| --- | --- | --- |
| Schedule | Medium | May extend development by 2 weeks. |
| Budget | Low | Minor increase estimated at $10,000. |
| Resources | Medium | Additional QA cycles required. |
| Integration | Low | Minimal adjustments in API integration. |

**Approval Workflow**

1. **Review by Project Manager:** John Smith
2. **Technical Review:** Alice Johnson & Frank Harris
3. **Stakeholder Approval:** Jane Doe (Sponsor)
4. **Final Sign-Off:** Documented in Jira

**Decision**

* **Approved/Rejected:** [To be marked by Sponsor]
* **Comments:**
  + [Sponsor’s remarks]