**Project Name:** Mobile Banking Application Development  
**Project Manager:** John Smith  
**Start Date:** March 1, 2025  
**End Date:** September 15, 2025

**Table of Contents**

1. Project Goals & Deliverables
2. Project Phases & Timeline
3. Resource Allocation
4. Dependencies & Milestones
5. Integration with Jira for Task Management
6. Quality Control & Reporting

**1. Project Goals & Deliverables**

* **Goals:**
  + Deliver a fully functional mobile application that meets all specified security and usability standards.
  + Ensure a smooth user experience and quick load times on all supported devices.
  + Meet the targeted timeline and budget.
* **Key Deliverables:**
  + Complete mobile application (iOS & Android)
  + User documentation and training materials
  + Integrated Jira dashboard for progress tracking
  + Marketing and launch strategy document

**2. Project Phases & Timeline**

* **Design Phase (Mar 1 – Apr 15, 2025):**
  + Requirements gathering, stakeholder meetings, and initial wireframing.
  + Prototype creation and design approval.
* **Development Phase (Apr 16 – Jul 31, 2025):**
  + Front-end and back-end development.
  + Daily stand-ups and Jira task tracking.
* **Testing Phase (Aug 1 – Aug 31, 2025):**
  + Unit, integration, and user acceptance testing (UAT).
  + Issue tracking and resolution via Jira.
* **Deployment & Launch (Sep 1 – Sep 15, 2025):**
  + Final quality checks, go-live preparations, and marketing campaign rollout.

**3. Resource Allocation**

* **Team Composition:**
  + Developers, QA Engineers, UI/UX Designers, Business Analysts, and Support Staff.
* **Tools & Platforms:**
  + Jira for task management and change control.
  + Git for version control.
  + Slack/Teams for internal communication.

**4. Dependencies & Milestones**

* **Dependencies:**
  + Timely delivery of design assets from the design team.
  + Third-party integrations with existing banking systems.
* **Milestones:**
  + Requirements Finalization: Mar 15, 2025
  + Design Approval: Apr 10, 2025
  + Beta Release: Jul 25, 2025
  + Final UAT Sign-Off: Aug 28, 2025
  + Launch Approval: Sep 10, 2025

**5. Integration with Jira for Task Management**

* **Setup:**
  + Each team member will be assigned Jira accounts.
* **Usage:**
  + Task assignment, progress tracking, sprint planning, and issue resolution.
* **Reports:**
  + Weekly progress reports and sprint retrospectives will be generated directly from Jira.

**6. Quality Control & Reporting**

* **Testing:**
  + Continuous integration testing and automated test suites.
* **Reporting:**
  + Daily stand-ups, weekly progress meetings, and monthly stakeholder updates.