**Table of Contents**

1. Project Initiation
2. Design Phase
3. Development Phase
4. Testing Phase
5. Deployment & Post-Launch

**1. Project Initiation**

* 1.1 Kickoff Meeting
* 1.2 Stakeholder Identification
* 1.3 Project Charter Approval

**2. Design Phase**

* 2.1 Requirements Gathering
  + 2.1.1 Stakeholder Interviews
  + 2.1.2 Competitive Analysis
* 2.2 Wireframing & Prototyping
  + 2.2.1 Draft Wireframes
  + 2.2.2 Prototype Development
* 2.3 Design Review & Approval
  + 2.3.1 Internal Review
  + 2.3.2 Client Sign-Off

**3. Development Phase**

* 3.1 Environment Setup
  + 3.1.1 Development Servers
  + 3.1.2 Version Control Setup
* 3.2 Front-end Development
  + 3.2.1 UI Component Development
  + 3.2.2 Responsive Design Implementation
* 3.3 Back-end Development
  + 3.3.1 API Development
  + 3.3.2 Database Integration
* 3.4 Integration
  + 3.4.1 Linking Front-end & Back-end
  + 3.4.2 Third-Party Service Integration

**4. Testing Phase**

* 4.1 Unit Testing
* 4.2 Integration Testing
* 4.3 User Acceptance Testing (UAT)
* 4.4 Issue Logging & Resolution
* 4.5 Final Regression Testing

**5. Deployment & Post-Launch**

* 5.1 Deployment Planning
* 5.2 Go-Live Execution
* 5.3 Post-Launch Monitoring
* 5.4 User Training & Support
* 5.5 Project Closure